Ecommerce website requirement

Front-end Pages:-

**Part 1.(15 days)**

1. Home page
2. Listing page
3. Product page
4. Search listing page
5. User registration page
6. Gust user registration page
7. User login page
8. Forget password page
9. Checkout page

After user login in our website:

**Part 2. (6 days)**

1. Dashboard page
2. Product details/ order details
3. Change password

Note: Some more pages will be there

**Backend Access:-**

**Part 3. (12 days)**

1. Backend login
2. Change password
3. Reseat password
4. New product add / Product update / product Delete as per our requirement
5. Category page
6. Product purchased details
7. We will get all product purchased details as per date
8. We will get all user details from where we are getting orders

Note: Some more pages need to add as per the requirement

**Integration:-**

**Part 4. (6 days)**

1**.** Message Integration

2. Mail integration

3. Payment getaway integration